Case study: a spotlight on the business case development for the ERTMS Programme

Scope and timescales Lawrence developed the business case for the application of European cab signalling to the Great West Main Line, for Network Rail. This involved stakeholder consultation, implementation planning, cost and benefit analysis. It took 8 months  in 2006/7 to take this case successfully from a National Level case to a specific, detailed business case for this line. The main capital elements of this scheme are in Network Rail’s current 5 year plan, and projected for completion in 2018. This is in the public domain, and a copy of the Lawrence’s final report is available at https://www.dropbox.com/s/apjehxqh8icd2f7/GW%20ML%20%20Route%20Report%20v0.5%20Agreed%20%20Final.doc

Framework: This Transport Business Case Assessment was based upon HMT’s ‘5 Case Model’, and through using the DfT’s WebTAG framework, remains fully compliant with HMT’s Green Book. The application of the ‘5 case model’ for business case  development requires the investment decision to be considered from five perspectives – the  Strategic case, Economic case, Commercial case, Financial case and the Management case.

- Strategic case: Mr. Rowland successfully engaged stakeholders at the highest level, presenting to the Route Strategy Planning Group, ATOC, resulting in a successful review in November 2006 to the National ERTMS Business Group, consisting of ATOC, DfT Rail, Network Rail, ORR and ROSCO representatives, and formed a key part of the national High Level Output Statement for future rail investment. Critically, Lawrence ensured that the plans provided 100% continuity of automatic train protection, at the same time as complying with the EU strategic objectives.

- Economic Case Lawrence demonstrated that the Great Western case has a cost break-even within ten years of project start, and with a much shorter break-even when benefits were taken into account. The benefits assessed included User benefits, Non-user benefits, Revenue and loss of Fuel duty. Lawrence prepared full appraisal tables (Transport Economic Efficiency tables) covering all economic and financial aspects.

- Financial Case: Lawrence demonstrated that the NPV over the life of the assets is of the order of 800 million. To do this he developed a cost-efficient implementation plan that also delivered early benefits for Great Western.

- Commercial Case: Several alternate implementation plans were considered before the plan was agreed. These related to different commercial options regarding the balance between work required from different Train Operating Companies and different Network Rail contractors. For example, the project considered extending the scheme to Cardiff, requiring the extra train fitment of several Arriva Trains Wales fleets.

- Management case: This was a technical challenge on a route with comprising of 500 trains and 2000 signals, all with different life expiry profiles, and with major programme links to Cross rail and the Intercity Express Programme (HST replacement). Lawrence achieved this by identifying how the key business factors would play-out in the local and technical environment, and the developing of a series of decision-trees to demonstrate an optimal solution to the Client.